# StreamLocal Development Stages

Authoritative implementation plan and progress tracker

Version 1.0 | Windows | Existing Git repository

# How this document is used

This document is the implementation source of truth for StreamLocal. Development proceeds in Stage order unless a dependency explicitly permits parallel work.

A Stage is complete only when its tasks, required verification and acceptance criteria pass.

Status values: NOT STARTED, IN PROGRESS, BLOCKED, COMPLETE.

## Operating rules

Do not silently move unfinished work to a later Stage. Record explicit follow-up tasks.

Keep implementation compatible with SPEC.md.

If SPEC.md and this document conflict, update the documents explicitly before changing architecture.

End every completed Stage with tests, documentation updates where required, a clean Git status and a logical commit.

Generated media, local DB files, caches, logs, secrets and user media must never be committed.

Original video and subtitle files must not be modified by StreamLocal.

# Git workflow

Recommended commit format: "Stage 01: foundation", "Stage 02: persistent media library", etc.

Run Stage tests.

Fix failures.

Update STAGES.md.

Update README/docs if needed.

Check git status.

Commit completed work.

# Global definition of done

☐ Implementation exists and relevant error states are handled.

☐ Relevant tests exist and pass.

☐ Persistence survives restart where required.

☐ Generated/local-only data remains outside Git.

☐ Original user media is not destructively modified.

☐ The feature is exposed in the UI when required.

# Stage 0 - Repository and Development Rules

| Status | NOT STARTED |
| --- | --- |
| Depends on | None |
| Goal | Prepare the existing Git repository so all later work follows one predictable structure and workflow. |

## Tasks

☐ Place SPEC.md and STAGES.md in the repository root.

☐ Create frontend/, backend/, scripts/, tools/, docs/ and data/ directories.

☐ Create a .gitignore that excludes virtual environments, node_modules, build output, local databases, logs, cache, generated HLS segments, generated thumbnails, local secrets and media files.

☐ Create .env.example without real secrets.

☐ Confirm the repository has a clean working tree before implementation starts.

☐ Record the current baseline with a Git commit.

☐ Use one logical commit or small series of commits per Stage.

☐ Do not start a later Stage while the current Stage has failed acceptance criteria.

☐ Keep source video files and user-generated media out of Git.

## Deliverables

☐ Repository directory structure

☐ .gitignore

☐ .env.example

☐ SPEC.md

☐ STAGES.md

☐ Baseline Git commit

## Required tests / verification

☐ git status shows no generated/local-only files after a normal development start.

☐ Repository can be cloned without requiring local media or secrets.

## Acceptance criteria

☐ Required directories exist.

☐ Specification and stage tracker are committed.

☐ Generated files are ignored.

☐ Working tree is clean.

## Stage completion record

Completion date:

Git commit/tag:

Known follow-ups:

# Stage 1 - Foundation

| Status | NOT STARTED |
| --- | --- |
| Depends on | Stage 0 |
| Goal | Create the runnable StreamLocal application shell with React, FastAPI, SQLite and migrations. |

## Tasks

☐ Create React + TypeScript + Vite frontend.

☐ Create Python FastAPI backend.

☐ Add SQLAlchemy 2.x and SQLite database bootstrap.

☐ Configure Alembic migrations.

☐ Create backend configuration layer for application paths, localhost host and port.

☐ Use %LOCALAPPDATA%\StreamLocal as the default application-data root.

☐ Create GET /api/v1/health.

☐ Health response must report backend status, database status and FFmpeg availability.

☐ Create basic frontend API client.

☐ Create top-level application routes and navigation shell.

☐ Create an original dark streaming-service visual foundation.

☐ Create PowerShell development scripts for starting frontend and backend.

☐ Add backend health endpoint tests.

☐ Document local development commands in README.md.

## Deliverables

☐ Runnable frontend

☐ Runnable backend

☐ SQLite initialization

☐ Alembic migration setup

☐ Health API

☐ Development scripts

☐ Initial UI shell

## Required tests / verification

☐ Backend unit/API test suite passes.

☐ Frontend TypeScript compilation succeeds.

☐ GET /api/v1/health returns HTTP 200.

☐ SQLite file is created in application data, not in Git-tracked source folders.

## Acceptance criteria

☐ Application opens in a desktop browser from localhost.

☐ Frontend can call the backend.

☐ Database migrations can run from an empty installation.

☐ No media scanning or playback is required yet.

## Stage completion record

Completion date:

Git commit/tag:

Known follow-ups:

# Stage 2 - Persistent Media Library

| Status | NOT STARTED |
| --- | --- |
| Depends on | Stage 1 |
| Goal | Allow the user to configure permanent media folders and scan MP4/MKV files into the local database. |

## Tasks

☐ Create library_sources database model and migration.

☐ Create media_items and media_files base models and migrations.

☐ Create Library Source API endpoints: list, add, update, remove and rescan.

☐ Validate Windows folder paths before adding a source.

☐ Support source types automatic, movies and tv.

☐ Recursively discover .mp4 and .mkv files.

☐ Integrate FFprobe and save technical metadata such as duration, codecs, resolution and audio/subtitle stream information.

☐ Create lightweight file fingerprinting based on file size, timestamps and partial hashes.

☐ Do not full-hash large media files by default.

☐ Skip unchanged files during subsequent scans.

☐ Add filesystem monitoring using watchdog.

☐ Debounce filesystem events before scanning.

☐ Mark missing files as unavailable instead of deleting their database history.

☐ Provide manual Rescan action and visible scan status.

☐ Create basic Library Management page showing sources and discovered files.

## Deliverables

☐ Persistent source configuration

☐ MP4/MKV scanner

☐ FFprobe integration

☐ File fingerprint service

☐ Filesystem watcher

☐ Library management source view

## Required tests / verification

☐ Adding a folder imports supported media.

☐ Unsupported extensions are ignored.

☐ Second scan does not re-probe unchanged files unnecessarily.

☐ Renamed or moved files can be reconciled when fingerprint matches.

☐ Removing a source never deletes physical video files.

## Acceptance criteria

☐ Library survives application restart.

☐ At least MP4 and MKV are discovered.

☐ Technical metadata is persisted.

☐ Unavailable files retain watch-history-compatible database records.

## Stage completion record

Completion date:

Git commit/tag:

Known follow-ups:

# Stage 3 - Media Recognition and Metadata

| Status | NOT STARTED |
| --- | --- |
| Depends on | Stage 2 |
| Goal | Automatically identify movies and TV episodes and enrich them with cached metadata. |

## Tasks

☐ Integrate guessit or equivalent parser for filename recognition.

☐ Normalize common release tokens such as 1080p, WEB-DL, x264, HEVC and BluRay.

☐ Recognize common movie naming patterns.

☐ Recognize S01E01, 1x01 and similar episode formats.

☐ Build logical Series -> Season -> Episode relationships independently of physical folder layout.

☐ Integrate TMDb as the initial metadata provider.

☐ Store TMDb API credential outside committed source.

☐ Create metadata search and match service.

☐ Use title similarity, year and media type to rank matches.

☐ Auto-accept only high-confidence matches.

☐ Mark ambiguous items as Needs Match.

☐ Fetch title, original title, overview, genres, year/release date, runtime, poster, backdrop, season artwork and episode stills.

☐ Do not fetch cast or external ratings as core requirements.

☐ Cache metadata and artwork locally for offline use.

☐ Create manual rematch and metadata correction UI.

☐ Allow local-only metadata when no API key or internet is available.

## Deliverables

☐ Filename parser

☐ Movie/TV classifier

☐ TMDb integration

☐ Metadata cache

☐ Artwork cache

☐ Manual match/correction workflow

## Required tests / verification

☐ Known movie filename samples parse correctly.

☐ Known episode filename samples parse season and episode correctly.

☐ Cached metadata remains visible when internet is unavailable.

☐ Manual edits are not overwritten when metadata is locked.

## Acceptance criteria

☐ Common media filenames are organized automatically.

☐ Movies and series appear as logical entities.

☐ Metadata and artwork are cached locally.

☐ Incorrect automatic matches can be corrected without editing the DB manually.

## Stage completion record

Completion date:

Git commit/tag:

Known follow-ups:

# Stage 4 - Streaming-Style Browse UI

| Status | NOT STARTED |
| --- | --- |
| Depends on | Stage 3 |
| Goal | Build the primary StreamLocal browsing experience before implementing advanced playback. |

## Tasks

☐ Build Home page with cinematic Hero.

☐ Create horizontal content rows.

☐ Create Continue Watching placeholder row ready for later progress data.

☐ Create Recently Added, Movies, Series, Favorites and Watchlist rows.

☐ Create Movies grid page.

☐ Create Series grid page.

☐ Create search interface.

☐ Create filters for type, genre, year and watched-state placeholders.

☐ Create sorting for title, recently added and release date.

☐ Create poster cards with hover actions.

☐ Create watched-check placeholder capability in cards.

☐ Create media overlay/modal instead of a separate full details page.

☐ Series overlay must include seasons and episodes.

☐ Use lazy image loading and reasonable pagination/virtualization.

☐ Maintain original visual design rather than copying Netflix.

## Deliverables

☐ Home

☐ Hero

☐ Content rows

☐ Movies page

☐ Series page

☐ Search

☐ Filters

☐ Media overlay

## Required tests / verification

☐ Pages render with empty, small and large libraries.

☐ Search returns local DB results.

☐ Filters and sorting produce correct server/client results.

☐ No dedicated visible media details page is introduced.

## Acceptance criteria

☐ The library feels like a local streaming service rather than a file browser.

☐ Movies and series are fully browsable.

☐ Series episode hierarchy is usable.

☐ UI works at desktop resolutions beginning around 1280x720.

## Stage completion record

Completion date:

Git commit/tag:

Known follow-ups:

# Stage 5 - Basic MP4 Player

| Status | NOT STARTED |
| --- | --- |
| Depends on | Stage 4 |
| Goal | Implement the custom StreamLocal player and reliable direct streaming for browser-compatible MP4 files. |

## Tasks

☐ Create custom VideoPlayer component around HTML5 video.

☐ Implement HTTP byte-range streaming endpoint.

☐ Return 206 Partial Content for range requests.

☐ Do not load the entire file into memory.

☐ Add Play/Pause, seek timeline, current time, duration, volume, mute and fullscreen.

☐ Add playback speed menu from 0.5x to 2.0x.

☐ Implement control auto-hide while playing.

☐ Implement common keyboard shortcuts: Space/K, arrows/J/L, M, F, volume and C where applicable.

☐ Prevent player shortcuts while typing in inputs.

☐ Single click toggles Play/Pause.

☐ Double click toggles fullscreen.

☐ Add back-to-library behavior that restores browsing position when practical.

☐ Add basic player error overlay.

## Deliverables

☐ Custom player UI

☐ Range streaming backend

☐ Fullscreen

☐ Playback speed

☐ Keyboard shortcuts

## Required tests / verification

☐ Browser-compatible MP4 starts and seeks correctly.

☐ Range endpoint handles valid and invalid ranges.

☐ Keyboard shortcuts work and do not fire in form inputs.

☐ Large files are streamed in chunks.

## Acceptance criteria

☐ H.264/AAC MP4 playback is reliable.

☐ Seeking does not require full download.

☐ The player uses StreamLocal's custom UI.

## Stage completion record

Completion date:

Git commit/tag:

Known follow-ups:

# Stage 6 - MKV, Codec Compatibility and Multi-Audio

| Status | NOT STARTED |
| --- | --- |
| Depends on | Stage 5 |
| Goal | Make MKV and incompatible codecs playable through the least expensive conversion strategy. |

## Tasks

☐ Create playback capability probe using FFprobe data.

☐ Select strategy in this order: direct play, remux, audio transcode, full transcode.

☐ Integrate HLS.js in frontend.

☐ Create backend HLS playback sessions.

☐ Generate HLS/fMP4 output with FFmpeg.

☐ Copy compatible video streams instead of re-encoding whenever possible.

☐ Transcode incompatible audio to AAC when required.

☐ Transcode incompatible video to H.264 only when required.

☐ Create cancellation and cleanup for FFmpeg processes.

☐ Clean stale HLS sessions.

☐ Expose playback preparation/error states to the UI.

☐ Enumerate multiple audio streams.

☐ Provide Audio menu in player.

☐ Support language/title labels for tracks.

☐ Persist preferred audio language globally and optionally per series.

## Deliverables

☐ Playback strategy service

☐ HLS session service

☐ FFmpeg worker lifecycle

☐ MKV support

☐ Multi-audio selection

## Required tests / verification

☐ Test MP4 H.264/AAC direct play.

☐ Test MKV H.264/AAC.

☐ Test MKV H.264/AC3.

☐ Test MKV H.265/AC3 fallback.

☐ Test file with at least two audio tracks.

☐ Closing player terminates unused FFmpeg session.

## Acceptance criteria

☐ Required MP4/MKV test matrix is playable or produces a clear supported error.

☐ Compatible streams are not unnecessarily re-encoded.

☐ Audio tracks can be selected for supported files.

## Stage completion record

Completion date:

Git commit/tag:

Known follow-ups:

# Stage 7 - Watch Progress, Watched State and Personal Lists

| Status | NOT STARTED |
| --- | --- |
| Depends on | Stage 6 |
| Goal | Make StreamLocal remember what the user watched and where playback stopped. |

## Tasks

☐ Create playback_state migration/model.

☐ Save progress approximately every 5 seconds plus pause, seek and exit events.

☐ Do not write on every browser timeupdate event.

☐ Resume unfinished media from saved position.

☐ Ignore trivial resume positions under about 30 seconds.

☐ Mark movies watched at 90% or when no more than 5 minutes remain.

☐ Mark episodes watched at 90% or when no more than 2 minutes remain.

☐ Use StreamLocal playback tracking as the authoritative watched signal.

☐ Do not automatically mark watched solely from Windows Last Access Time.

☐ Optionally store external-access hints for future use.

☐ Show a clear V/checkmark for watched movies and episodes.

☐ Calculate series/season watched state from episodes.

☐ Implement Continue Watching.

☐ Implement Recently Watched.

☐ Create manual Mark Watched / Mark Unwatched actions.

☐ Create favorites and watchlist persistent state.

☐ Refresh Home state immediately after leaving the player.

## Deliverables

☐ Playback progress persistence

☐ Resume

☐ Watched checkmarks

☐ Continue Watching

☐ Recently Watched

☐ Favorites

☐ Watchlist

## Required tests / verification

☐ Progress survives restart.

☐ Movie and episode watched thresholds work.

☐ Mark Unwatched resets state according to chosen default.

☐ Continue Watching excludes completed and trivial-start items.

☐ Favorite and Watchlist are separate persistent flags.

## Acceptance criteria

☐ User can stop and later resume playback.

☐ Completed content is marked with V/check.

☐ Home rows reflect current history.

☐ Filesystem last-access time is not treated as authoritative viewing history.

## Stage completion record

Completion date:

Git commit/tag:

Known follow-ups:

# Stage 8 - TV Episode Playback Workflow

| Status | NOT STARTED |
| --- | --- |
| Depends on | Stage 7 |
| Goal | Add streaming-service episode behavior for series. |

## Tasks

☐ Create backend next-episode resolver.

☐ Resolve next episode within current season.

☐ Continue into next season when appropriate.

☐ Add Previous Episode and Next Episode controls.

☐ Show next-episode countdown near episode completion.

☐ Provide Play Now and Cancel controls.

☐ Autoplay next episode when enabled.

☐ Do not autoplay after movies.

☐ Persist autoplay-next-episode setting.

☐ Support marking an episode watched when user reaches configured credits segment.

☐ Update series and season progress indicators.

## Deliverables

☐ Next episode resolver

☐ Autoplay countdown

☐ Previous/next controls

☐ Series progress

## Required tests / verification

☐ S01E01 resolves to S01E02.

☐ Final episode of a season resolves to next season when available.

☐ Final known episode does not produce invalid autoplay.

☐ Cancel stops autoplay.

## Acceptance criteria

☐ Series can be watched continuously without returning to the library after each episode.

☐ Episode watch state updates correctly.

## Stage completion record

Completion date:

Git commit/tag:

Known follow-ups:

# Stage 9 - Subtitle System

| Status | NOT STARTED |
| --- | --- |
| Depends on | Stage 6; can be developed after Stage 8 in project order |
| Goal | Support external SRT, text subtitle tracks, language selection and manual synchronization controls. |

## Tasks

☐ Detect external .srt files using common naming patterns.

☐ Store subtitle tracks and language labels.

☐ Convert SRT to WebVTT without modifying the original file.

☐ Detect embedded text subtitles using FFprobe.

☐ Extract compatible embedded text tracks through FFmpeg.

☐ Add subtitle selection menu to player.

☐ Add Off option.

☐ Implement preferred subtitle language.

☐ Add manual subtitle offset controls.

☐ Support at least +/-0.5 second adjustments and Reset.

☐ Optionally add +/-0.1 second fine controls.

☐ Cache generated VTT files.

☐ Invalidate subtitle cache when the source file changes.

☐ Handle unsupported image subtitle formats without crashing playback.

## Deliverables

☐ SRT discovery

☐ SRT-to-VTT conversion

☐ Embedded text subtitle extraction

☐ Subtitle menu

☐ Manual offset

## Required tests / verification

☐ External SRT works with MP4.

☐ External SRT works with MKV/HLS playback.

☐ Language labels are displayed.

☐ Manual offset visibly changes cue timing.

☐ Original SRT remains untouched.

## Acceptance criteria

☐ User can select external SRT subtitles.

☐ Common embedded text subtitles work where technically supported.

☐ Manual synchronization adjustment is reliable.

## Stage completion record

Completion date:

Git commit/tag:

Known follow-ups:

# Stage 10 - Automatic Subtitle Synchronization

| Status | NOT STARTED |
| --- | --- |
| Depends on | Stage 9 |
| Goal | Automatically correct SRT timing against the video's audio while preserving the original subtitle. |

## Tasks

☐ Integrate ffsubsync or a technically equivalent local audio-based synchronization method.

☐ Create background subtitle synchronization job.

☐ Extract/reference audio efficiently.

☐ Generate synchronized subtitle copy in StreamLocal cache.

☐ Never overwrite the original SRT.

☐ Store source checksum, media fingerprint, offset/correction data, algorithm and confidence when available.

☐ Invalidate synchronized output if source subtitle or target media changes.

☐ Add Auto Sync action in subtitle menu.

☐ Display synchronization progress.

☐ Reload corrected subtitle track after successful synchronization.

☐ On failure, preserve original track and manual offset controls.

☐ Log technical synchronization errors.

☐ Add setting for manual-only, ask, or automatic-on-first-use behavior.

## Deliverables

☐ Auto-sync service

☐ Background job

☐ Sync cache

☐ Auto Sync player action

☐ Failure fallback

## Required tests / verification

☐ Known constant-offset SRT sample is corrected.

☐ Original subtitle file hash remains unchanged.

☐ Failed sync leaves original subtitles usable.

☐ Cached synchronization is reused for unchanged source/target.

## Acceptance criteria

☐ User can request automatic SRT synchronization from the player.

☐ Successful sync persists for later playback.

☐ Failures do not block video playback.

## Stage completion record

Completion date:

Git commit/tag:

Known follow-ups:

# Stage 11 - Timeline Preview Thumbnails

| Status | NOT STARTED |
| --- | --- |
| Depends on | Stage 6 |
| Goal | Show visual frame previews while hovering over the playback timeline. |

## Tasks

☐ Create timeline thumbnail generation service using FFmpeg.

☐ Generate frames at configurable intervals.

☐ Prefer sprite sheets plus timing metadata to reduce HTTP requests.

☐ Store generated output in local cache.

☐ Generate previews as a background task after scanning or on demand.

☐ Do not block initial playback while previews are generated.

☐ Create timeline preview API.

☐ Show thumbnail and timestamp on timeline hover.

☐ Clamp preview panel inside the viewport.

☐ Regenerate previews when underlying media changes.

☐ Add Library action to regenerate timeline preview.

## Deliverables

☐ Thumbnail generator

☐ Sprite/timing metadata

☐ Timeline hover UI

☐ Cache invalidation

## Required tests / verification

☐ Hover near known timestamps returns approximately correct frames.

☐ Long movies do not generate excessive request counts.

☐ Missing preview cache does not block playback.

## Acceptance criteria

☐ Timeline previews appear for processed media.

☐ Generation is asynchronous and does not degrade normal browsing significantly.

## Stage completion record

Completion date:

Git commit/tag:

Known follow-ups:

# Stage 12 - Skip Intro, Skip Recap and Credits

| Status | NOT STARTED |
| --- | --- |
| Depends on | Stage 8 |
| Goal | Provide Netflix-style segment skipping using explicit segment data, with automatic detection treated as experimental. |

## Tasks

☐ Create media_segments model/migration.

☐ Support intro, recap and credits segment types.

☐ Create Library Management controls for manually defining segment start/end times.

☐ Show Skip Intro only while playback is inside an intro segment.

☐ Show Skip Recap only while playback is inside a recap segment.

☐ Use credits_start to trigger earlier next-episode flow where configured.

☐ Persist segment source as manual or detected.

☐ Add experimental feature flag for automatic intro detection.

☐ Do not make automatic intro/recap detection a release blocker.

☐ If automatic detection is later implemented, use cross-episode repeated audio/video fingerprint analysis and store confidence.

## Deliverables

☐ Media segments DB

☐ Manual segment editor

☐ Skip Intro

☐ Skip Recap

☐ Credits integration

## Required tests / verification

☐ Buttons appear only during configured segments.

☐ Clicking skip seeks to the expected end time.

☐ Credits-start can initiate next-episode flow.

## Acceptance criteria

☐ Manual intro/recap skipping works reliably.

☐ Automatic detection remains isolated behind an experimental flag until proven stable.

## Stage completion record

Completion date:

Git commit/tag:

Known follow-ups:

# Stage 13 - Library Management Completion

| Status | NOT STARTED |
| --- | --- |
| Depends on | Stages 2-12 as relevant |
| Goal | Give the user complete control over incorrect or incomplete library information without touching SQLite manually. |

## Tasks

☐ Complete media table/grid management interface.

☐ Show title, type, path, match status, watched state, subtitle count, duration, resolution and codecs.

☐ Implement Edit Metadata.

☐ Implement Rematch Metadata.

☐ Implement Change Poster and Change Backdrop.

☐ Implement Change Title and Year.

☐ Implement Movie/Series reassignment.

☐ Implement Season/Episode reassignment.

☐ Implement Mark Watched/Unwatched.

☐ Implement technical metadata rescan.

☐ Implement regenerate timeline preview.

☐ Implement Open Folder in Explorer.

☐ Implement Locate File for missing files.

☐ Implement Remove from Library.

☐ Never silently delete the source video file.

☐ Support duplicate physical files for one logical item.

## Deliverables

☐ Complete Library Management UI

☐ Metadata editor

☐ Missing-file recovery

☐ Duplicate version handling

## Required tests / verification

☐ Incorrect movie can be rematched.

☐ Episode can be reassigned to correct season/episode.

☐ Missing file can be relinked.

☐ Remove from Library does not delete physical file.

## Acceptance criteria

☐ Common library mistakes can be fixed entirely through the UI.

☐ Original media remains protected from destructive actions.

## Stage completion record

Completion date:

Git commit/tag:

Known follow-ups:

# Stage 14 - Settings, Offline Behavior and Maintenance

| Status | NOT STARTED |
| --- | --- |
| Depends on | Core functional stages |
| Goal | Finish persistent configuration, offline behavior, cache management, logging and database maintenance. |

## Tasks

☐ Create Settings sections for Library, Playback, Subtitles, Metadata, Storage and Advanced.

☐ Persist autoplay next episode, watched thresholds, seek interval and playback speed.

☐ Persist preferred audio/subtitle languages.

☐ Provide TMDb API status/configuration.

☐ Support operation without TMDb credentials.

☐ Use cached metadata when offline.

☐ Add cache-size reporting.

☐ Add clear timeline cache, stream cache and artwork cache actions.

☐ Create rotating application logs.

☐ Add Open Logs action.

☐ Add DB backup before schema migrations.

☐ Add manual StreamLocal data backup.

☐ Create stale HLS/transcoding cleanup.

☐ Verify no secrets are written to logs.

## Deliverables

☐ Settings UI

☐ Offline fallback

☐ Cache management

☐ Logging

☐ Backup/maintenance

## Required tests / verification

☐ Application starts and browses cached library without internet.

☐ Clearing generated caches does not remove source media or core watch history.

☐ Migration backup is created before schema changes.

☐ Secrets are absent from logs.

## Acceptance criteria

☐ Core playback and library browsing do not require internet.

☐ User can manage local cache and logs.

☐ Persistent preferences survive restart.

## Stage completion record

Completion date:

Git commit/tag:

Known follow-ups:

# Stage 15 - Windows Release, QA and Installer

| Status | NOT STARTED |
| --- | --- |
| Depends on | All required previous stages |
| Goal | Produce a polished Windows-local release with automated tests and a simple installation/start experience. |

## Tasks

☐ Serve production frontend assets from the FastAPI backend so release uses one localhost port.

☐ Create Windows launcher that starts backend, waits for health and opens the default browser.

☐ Package Python backend using PyInstaller or equivalent.

☐ Decide FFmpeg distribution model and verify applicable licensing obligations.

☐ Bundle or configure FFmpeg/FFprobe reliably.

☐ Create installer for Windows.

☐ Ensure launcher binds to 127.0.0.1 by default.

☐ Add cleanup behavior for backend and child FFmpeg processes.

☐ Run backend unit/API/integration tests.

☐ Run frontend tests and TypeScript build.

☐ Run Playwright end-to-end flows.

☐ Test required media compatibility matrix.

☐ Test Windows paths with spaces, Unicode and long filenames.

☐ Test clean installation without development tools.

☐ Test upgrade from a previous local database using migrations.

☐ Update README with installation, usage, troubleshooting and uninstall instructions.

## Deliverables

☐ Windows launcher

☐ Packaged backend/frontend

☐ FFmpeg integration

☐ Windows installer

☐ Automated QA suite

☐ Release documentation

## Required tests / verification

☐ Clean Windows installation launches StreamLocal.

☐ Localhost UI opens automatically.

☐ Required MP4/MKV matrix is tested.

☐ SRT and auto-sync test scenarios pass.

☐ Watch state persists across restart.

☐ Installer does not remove or modify user media.

## Acceptance criteria

☐ StreamLocal can be installed and used on supported Windows versions without Node.js/Python development setup.

☐ Core P0 and P1 acceptance criteria pass.

☐ No known destructive media-file behavior remains.

☐ Release Git commit/tag is created only after QA passes.

## Stage completion record

Completion date:

Git commit/tag:

Known follow-ups:

# Final Release Gate

☐ Windows launcher works on a clean supported Windows installation.

☐ Persistent library scan works for MP4 and MKV.

☐ Common movies and TV episodes are identified and can be manually corrected.

☐ Cached metadata permits offline browsing.

☐ Direct MP4 playback and MKV fallback playback work.

☐ Multiple audio tracks can be selected where present.

☐ External SRT subtitles work.

☐ Automatic SRT synchronization works for the defined test sample and falls back safely on failure.

☐ Resume and watched-state tracking survive restart.

☐ Watched items display a visible checkmark.

☐ Continue Watching and Recently Watched update correctly.

☐ Series autoplay-next-episode works.

☐ Manual Skip Intro / Skip Recap segments work.

☐ Search and filters work offline.

☐ Timeline preview thumbnails work when generated.

☐ Library Management can correct metadata and missing-file issues.

☐ User media files are never modified or deleted by normal library-management actions.

☐ Logs do not contain API secrets.

☐ Local server binds to 127.0.0.1 by default.

☐ Automated tests pass.

☐ README and installation instructions match the release.

☐ Git working tree is clean.